GraphMed

Full End-to-End Execution Plan

Temporally-Evolving Patient Knowledge Graphs for

Longitudinal Clinical Reasoning with Memory-Augmented Generation

Solo Academic Course Project  •  14-Week Plan  •  Healthcare AI Domain

# 1. Project Overview

GraphMed is a long-term memory-augmented clinical assistant that maintains, evolves, and reasons over a patient's knowledge graph across multiple hospital visits. Unlike standard RAG-based systems that treat every interaction as stateless, GraphMed builds a per-patient, temporally-aware knowledge graph that grows with every visit — detecting contradictions, tracking lab trends, and grounding all clinical answers in verified sources.

## 1.1  Core Problem Statement

Current LLM-based clinical tools forget everything between sessions. A doctor reading a patient file remembers that blood pressure has been rising for 6 months; a standard LLM does not. This project solves that by giving the LLM a living, evolving medical memory structured as a knowledge graph — enabling longitudinal, grounded, and conflict-aware clinical reasoning.

## 1.2  What Makes This Novel

- No existing system combines temporal graph evolution + long-term vector memory + GraphRAG + agentic conflict resolution in a single clinical pipeline.

- The knowledge graph evolves with every visit — old facts decay, new ones are added, contradictions are flagged automatically.

- A LoRA fine-tuned conflict classifier detects clinical contradictions (e.g., allergy stated then denied) faster and more accurately than prompting the full LLM.

- The ReAct agent reasons step-by-step, uses tools, and updates memory after every interaction — making the system auditable and explainable.

## 1.3  One-Line Pitch

" GraphMed gives an LLM a living, evolving medical memory — so it reasons like a doctor who actually remembers your history, not one who meets you for the first time every visit."

# 2. Key Design Decisions

## 2.1  Is MIMIC-III Sufficient?

MIMIC-III is partially sufficient. It is ICU-focused and contains discharge summaries, lab results, medication records, and diagnostic codes spanning over a decade of care — making it excellent for clinical language and lab trend modelling. However, for longitudinal outpatient scenarios, it is not ideal alone. Use the following three-tier data strategy:

| Source | What It Provides | Usage |
| --- | --- | --- |
| MIMIC-III (PhysioNet) | Discharge summaries, NOTEEVENTS, LABEVENTS, PRESCRIPTIONS | Primary — filter 50–100 patients with 3+ admissions |
| MIMIC-IV (PhysioNet) | Expanded records 2008–2019, richer longitudinal data | Supplement for richer timelines |
| Synthetic (GPT-4 generated) | Custom outpatient multi-visit timelines | Fallback if access is delayed; valid for course projects |

NOTE: Apply for PhysioNet access immediately — it takes 2–5 business days. While waiting, start building the pipeline with 10–20 synthetic patient records.

## 2.2  Are We Using RAG?

Yes — specifically GraphRAG, not plain RAG. Standard RAG retrieves flat text chunks. GraphRAG traverses entity relationships across the knowledge graph before retrieval, enabling multi-hop reasoning. For example: 'Is Ibuprofen safe?' triggers a graph traversal: Patient → Metformin → contraindicated_with → NSAIDs → Ibuprofen. The RAG then fetches supporting clinical literature to ground the answer.

## 2.3  LLM APIs — Free Alternatives (No OpenAI Required)

All LLM inference in this project uses free or very-low-cost APIs. OpenAI is not required.

| API / Tool | Model | How to Get It |
| --- | --- | --- |
| Groq API (recommended) | LLaMA 3.1 8B / 70B — fastest free inference | groq.com → free tier, no credit card needed |
| HuggingFace Inference API | Mistral 7B, Falcon, BioMedLM | huggingface.co → free API token in settings |
| Ollama (fully local) | Mistral 7B, LLaMA 3.1 8B — runs on CPU | ollama.com → install locally, no internet needed |
| Together AI | LLaMA 3, Mixtral — free $25 credit | together.ai → sign up for free credits |
| Google Gemini API | Gemini 1.5 Flash — generous free tier | aistudio.google.com → free API key |
| Cohere API | Command R — clinical text friendly | cohere.com → free trial tier available |

RECOMMENDED STACK: Use Groq API for agent reasoning (fast, free, LLaMA 3), HuggingFace Inference API for entity extraction (BioMedLM), and Ollama locally as a backup. Total cost: ₹0.

## 2.4  Base Papers

The project title 'Temporally-Evolving Patient Knowledge Graphs for Longitudinal Clinical Reasoning' is your original contribution title. You build on three real published base papers as foundational prior work:

| Role | Paper | Contribution to GraphMed |
| --- | --- | --- |
| Base Paper 1 — Temporal KG + LLM | LLM-DA, NeurIPS 2024: Dynamic adaptation for temporal KG reasoning using LLMs to extract and update temporal logical rules | Temporal graph evolution logic and confidence decay mechanism |
| Base Paper 2 — GraphRAG + Clinical | GraphRAG-based sepsis clinical decision support using GPT-4 and Neo4j (2024) | GraphRAG architecture for clinical multi-hop reasoning |
| Base Paper 3 — KG + LLM Diagnosis | DR.KNOWS: Integrating UMLS knowledge graphs with LLMs for case-specific diagnosis prediction from EHR data | Patient-specific KG construction from clinical notes |

# 3. Platform & Tools Reference

## 3.1  Development Environment

| Component | Tool / Platform |
| --- | --- |
| Primary IDE | VS Code — install Python, Jupyter, and GitLens extensions |
| Notebooks | Google Colab (free GPU for LoRA fine-tuning) — use Colab Pro if available |
| Local runtime | Python 3.10+ with virtualenv or conda |
| Version control | GitHub — create a private repo from day one |
| Dependency management | pip with requirements.txt — pin all versions |

## 3.2  Full Library Stack

# Install all dependencies in one command

pip install langchain langgraph chromadb networkx pyvis

pip install sentence-transformers spacy

pip install transformers peft datasets accelerate bitsandbytes

pip install groq huggingface_hub

pip install pandas numpy scikit-learn matplotlib seaborn

pip install streamlit evaluate bert-score rouge-score

python -m spacy download en_core_web_sm



# For biomedical NER (SciSpacy) — install separately

pip install scispacy
pip install https://s3-us-west-2.amazonaws.com/ai2-s3-scispacy/releases/v0.5.4/en_core_sci_md-0.5.4.tar.gz

## 3.3  Complete Tools Summary

| Category | Tool | Cost |
| --- | --- | --- |
| LLM Inference | Groq API — LLaMA 3.1 8B | Free |
| LLM Inference (backup) | Ollama local — Mistral 7B | Free |
| Entity Extraction LLM | HuggingFace Inference API — BioMedLM | Free |
| Embeddings | sentence-transformers (all-MiniLM-L6-v2) | Free |
| Vector Store | ChromaDB — persistent local store | Free |
| Knowledge Graph | NetworkX + PyVis for visualization | Free |
| Agent Framework | LangGraph — stateful ReAct agents | Free |
| Fine-Tuning | HuggingFace PEFT + LoRA on Colab | Free |
| Biomedical NER | SciSpacy — en_core_sci_md model | Free |
| Clinical Data | MIMIC-III / IV via PhysioNet | Free (registration) |
| Medical Knowledge Base | DrugBank open data + PubMed API | Free |
| Demo App | Streamlit | Free |
| Experiment Tracking | Weights & Biases (wandb) — free tier | Free |
| Total API Cost | Full project end-to-end | ~Rs. 0 to Rs. 300 |

# 4. Phase-by-Phase Execution Plan

PHASE 0 Environment & Setup Week 1

### Goal

Get all tools installed, accounts created, and a working skeleton project structure in GitHub before writing a single line of project code.

### Step-by-step instructions

- Create a GitHub repo named graphmed — add README.md, .gitignore (Python), and a /src folder structure.

- Set up a Python virtual environment: python -m venv graphmed-env and activate it.

- Install all dependencies from Section 3.2 above. Pin versions in requirements.txt immediately.

- Create accounts on: PhysioNet (apply for MIMIC access), Groq (free API key), HuggingFace (free token), Weights & Biases (free experiment tracker).

- Install Ollama locally as a free offline fallback. Run: ollama pull mistral to download Mistral 7B.

- Test your Groq API key with a simple hello-world call to confirm the pipeline is working.

# Test Groq API (paste your key from groq.com)

from groq import Groq

client = Groq(api_key='your_groq_api_key')

response = client.chat.completions.create(

    model='llama-3.1-8b-instant',

    messages=[{'role': 'user', 'content': 'Say: GraphMed ready.'}]

)
print(response.choices[0].message.content)

### Deliverable

Working repo, all accounts active, Groq API test passing. Estimated time: 1 full day.

PHASE 1 Data Preparation Weeks 2–3

### Goal

Prepare a clean, structured dataset of patient timelines with at least 3 visits per patient. If MIMIC access is pending, build a synthetic dataset to start immediately.

### Option A — MIMIC-III (primary)

After PhysioNet approval, download the following files: NOTEEVENTS.csv, LABEVENTS.csv, PRESCRIPTIONS.csv, DIAGNOSES_ICD.csv, ADMISSIONS.csv. Filter for patients with 3 or more admissions using the SUBJECT_ID and HADM_ID columns.

import pandas as pd



admissions = pd.read_csv('ADMISSIONS.csv')

notes = pd.read_csv('NOTEEVENTS.csv')

labs = pd.read_csv('LABEVENTS.csv')

prescriptions = pd.read_csv('PRESCRIPTIONS.csv')



# Find patients with 3+ admissions

multi_visit = admissions.groupby('SUBJECT_ID').filter(lambda x: len(x) >= 3)

patient_ids = multi_visit['SUBJECT_ID'].unique()[:100]  # Take 100 patients



# Filter all tables to these patients

patient_notes = notes[notes['SUBJECT_ID'].isin(patient_ids)]
patient_labs  = labs[labs['SUBJECT_ID'].isin(patient_ids)]

### Option B — Synthetic data (use while waiting for MIMIC access)

Use this Groq prompt to generate 30 synthetic patient timelines. This is academically valid for a course project and will let you start building immediately.

SYNTHETIC_PROMPT = '''

Generate a realistic synthetic patient medical timeline.

Patient has Type 2 Diabetes and Hypertension.

Include 4 visits over 18 months.

Each visit must include: date, clinical note (3–5 sentences),

lab values (HbA1c, BP, eGFR), medications, and symptoms.

Return ONLY valid JSON. No extra text.

Format: {patient_id, visits: [{date, note, labs, medications, symptoms}]}
'''

### Target data structure

{

  'patient_id': 'P001',

  'visits': [

    {

      'visit_id': 'V1',

      'date': '2024-01-15',

      'note': 'Patient presents with fatigue...',

      'labs': {'HbA1c': 7.2, 'BP': '140/90', 'eGFR': 72},

      'medications': ['Metformin 500mg'],

      'diagnoses': ['Type 2 Diabetes', 'Hypertension'],

      'symptoms': ['Fatigue', 'Polyuria']

    }

  ]
}

### Deliverable

50–100 patient timelines (real or synthetic) saved as JSON files, one per patient. Estimated time: 4–5 days.

PHASE 2 NLP Extraction Pipeline Weeks 3–4

### Goal

Build a pipeline that takes a raw clinical note and outputs structured entities: conditions, medications, lab values, symptoms, and procedures. This is the input layer for the knowledge graph.

### Two-stage extraction approach

- SciSpacy: Stage 1 — Rule-based NER using SciSpacy

  - Fast and free — runs entirely locally

  - Good at recognising medical terms, drug names, and conditions

  - Use model: en_core_sci_md for general biomedical text

- Groq LLM: Stage 2 — LLM-based structured extraction using Groq

  - Catches relationships and context that NER misses

  - Converts raw text to structured JSON

  - Use for: relation extraction, temporal context, severity

import spacy

from groq import Groq

import json



nlp = spacy.load('en_core_sci_md')

client = Groq(api_key='YOUR_GROQ_KEY')



def extract_entities(note_text: str) -> dict:

    # Stage 1: SciSpacy NER

    doc = nlp(note_text)

    ner_entities = [ent.text for ent in doc.ents]



    # Stage 2: LLM structured extraction

    prompt = f'''Extract medical entities from the clinical note.

    Return ONLY valid JSON with keys:

    conditions, medications, lab_values, symptoms, procedures.

    Note: {note_text}

    Detected terms for context: {ner_entities}'''



    response = client.chat.completions.create(

        model='llama-3.1-8b-instant',

        messages=[{'role': 'user', 'content': prompt}],

        temperature=0.1  # Low temp for structured output

    )
    return json.loads(response.choices[0].message.content)

### Deliverable

extract_entities() function working on 20+ test notes with >80% accuracy on manually verified spot checks. Estimated time: 3 days.

PHASE 3 Knowledge Graph Construction Weeks 4–5

### Goal

Build a per-patient, temporally-aware knowledge graph using NetworkX. Each node represents a medical entity (condition, drug, lab value, symptom). Each edge represents a clinical relationship (managed_by, caused_by, contraindicated_with, measured_by). Every node stores a timestamp and confidence score.

### Graph schema

import networkx as nx

from datetime import datetime



class PatientKnowledgeGraph:

    def __init__(self, patient_id: str):

        self.G = nx.DiGraph()

        self.patient_id = patient_id



    def add_entity(self, name: str, entity_type: str, date: str, confidence=1.0):

        self.G.add_node(name,

            type=entity_type,

            added=date,

            last_confirmed=date,

            confidence=confidence

        )



    def add_relation(self, src: str, dst: str, relation: str, date: str):

        self.G.add_edge(src, dst,

            relation=relation,

            established=date

        )



    def decay_confidence(self, current_date: str, decay_rate=0.05):

        # Nodes not confirmed in recent visits lose confidence

        cur = datetime.strptime(current_date, '%Y-%m-%d')

        for node in self.G.nodes:

            last = datetime.strptime(self.G.nodes[node]['last_confirmed'], '%Y-%m-%d')

            months_old = (cur - last).days / 30

            self.G.nodes[node]['confidence'] = max(0.2,

                self.G.nodes[node]['confidence'] - months_old * decay_rate
            )

### Building the graph from visit data

def build_graph_from_visit(pkg: PatientKnowledgeGraph, visit: dict):

    date = visit['date']

    entities = extract_entities(visit['note'])  # From Phase 2



    # Add condition nodes

    for condition in entities['conditions']:

        pkg.add_entity(condition, 'CONDITION', date)



    # Add medication nodes and link to conditions

    for med in entities['medications']:

        pkg.add_entity(med, 'MEDICATION', date)

        # Link to conditions (LLM infers which drug treats which condition)

        for cond in entities['conditions']:

            pkg.add_relation(cond, med, 'managed_by', date)



    # Add lab value nodes with trend tracking

    for lab_name, lab_val in entities['lab_values'].items():

        node_id = f'{lab_name}_{date}'

        pkg.add_entity(node_id, 'LAB_VALUE', date)
        pkg.G.nodes[node_id]['value'] = lab_val

### Visualising the graph (PyVis)

from pyvis.network import Network



def visualise_graph(pkg: PatientKnowledgeGraph, output_file='graph.html'):

    net = Network(height='600px', width='100%', directed=True)

    color_map = {

        'CONDITION': '#2E5FA3',

        'MEDICATION': '#0F6E56',

        'LAB_VALUE': '#BA7517',

        'SYMPTOM': '#993556'

    }

    for node, data in pkg.G.nodes(data=True):

        net.add_node(node, label=node,

            color=color_map.get(data.get('type',''), '#888'),

            title=str(data))

    for src, dst, data in pkg.G.edges(data=True):

        net.add_edge(src, dst, label=data.get('relation',''))
    net.save_graph(output_file)

### Deliverable

PatientKnowledgeGraph class working for 10 patients, each with 3+ visits. Graph visualised and verified manually. Estimated time: 4 days.

PHASE 4 Vector Memory Store Week 5

### Goal

Store full visit summaries as semantic embeddings in ChromaDB — capturing contextual nuance (patient emotions, doctor notes, ambiguous language) that the structured graph cannot. The graph holds facts; the memory store holds the story.

import chromadb

from sentence_transformers import SentenceTransformer



embedder = SentenceTransformer('all-MiniLM-L6-v2')  # Free, runs on CPU

chroma_client = chromadb.PersistentClient(path='./graphmed_memory')



def store_visit_memory(patient_id: str, visit: dict):

    collection = chroma_client.get_or_create_collection(f'patient_{patient_id}')

    summary = f"Visit {visit['date']}: {visit['note']}"

    embedding = embedder.encode(summary).tolist()

    collection.add(

        documents=[summary],

        embeddings=[embedding],

        metadatas=[{'date': visit['date'], 'visit_id': visit['visit_id']}],

        ids=[visit['visit_id']]

    )



def retrieve_relevant_memory(patient_id: str, query: str, top_k=3) -> list:

    collection = chroma_client.get_or_create_collection(f'patient_{patient_id}')

    q_embed = embedder.encode(query).tolist()

    results = collection.query(query_embeddings=[q_embed], n_results=top_k)
    return results['documents'][0]

### Deliverable

All patient visits indexed in ChromaDB. retrieve_relevant_memory() returning semantically relevant past visits for test queries. Estimated time: 2 days.

PHASE 5 Medical RAG Knowledge Base Week 6

### Goal

Build a separate medical knowledge base (not patient-specific) containing drug interactions, clinical guidelines, and disease information. This is the external reference that grounds the agent's answers in verified medical facts.

### Free data sources for the medical KB

| Source | Content & Access Method |
| --- | --- |
| DrugBank Open Data | Drug names, interactions, mechanisms — download free XML from drugbank.com/releases |
| PubMed API (NCBI E-utilities) | Free REST API: eutils.ncbi.nlm.nih.gov — search by condition or drug name |
| MedlinePlus Drug Information | Patient-friendly drug info — scrape or download via MedlinePlus Connect API |
| UMLS Metathesaurus | Comprehensive medical concepts — free with NLM license (apply at uts.nlm.nih.gov) |
| CDC Clinical Guidelines | Treatment guidelines as PDF — parse with pdfplumber and chunk into KB |

# Build medical KB from DrugBank CSV export

import chromadb, csv

from sentence_transformers import SentenceTransformer



embedder = SentenceTransformer('all-MiniLM-L6-v2')

med_kb = chroma_client.get_or_create_collection('medical_knowledge_base')



def index_drugbank(csv_path: str):

    with open(csv_path) as f:

        reader = csv.DictReader(f)

        for i, row in enumerate(reader):

            text = f"{row['name']}: {row['description']} Interactions: {row['drug-interactions']}"

            med_kb.add(

                documents=[text],

                embeddings=[embedder.encode(text).tolist()],

                ids=[f'drug_{i}']

            )



def verify_fact(query: str) -> str:

    results = med_kb.query(

        query_embeddings=[embedder.encode(query).tolist()],

        n_results=3

    )

    context = ' '.join(results['documents'][0])

    prompt = f'Based on: {context}\nAnswer clinically: {query}'

    response = client.chat.completions.create(

        model='llama-3.1-8b-instant',

        messages=[{'role':'user','content': prompt}]

    )
    return response.choices[0].message.content

### Deliverable

Medical KB indexed with 500+ drug entries and 200+ clinical facts. verify_fact() returning grounded answers with source attribution. Estimated time: 3 days.

PHASE 6 ReAct Agent with LangGraph Weeks 7–8

### Goal

Build the brain of GraphMed — a ReAct-style agent that decides which tools to use, reasons step-by-step, and produces grounded clinical answers. Use LangGraph for stateful, multi-turn agent flows.

### Agent tools definition

from langchain.tools import tool



@tool

def query_graph(patient_id: str, query_type: str) -> str:

    '''Fetch facts from the patient knowledge graph. query_type: medications, conditions, labs, trends'''

    pkg = load_patient_graph(patient_id)

    nodes = [n for n,d in pkg.G.nodes(data=True) if d.get('type')==query_type.upper()]

    return str(nodes)



@tool

def retrieve_memory(patient_id: str, topic: str) -> str:

    '''Retrieve relevant past visit context from vector memory.'''

    return retrieve_relevant_memory(patient_id, topic)



@tool

def verify_fact(query: str) -> str:

    '''Look up medical facts, drug interactions, guidelines in the knowledge base.'''

    return verify_fact_from_kb(query)



@tool

def detect_conflict(statement_a: str, statement_b: str) -> str:

    '''Check if two clinical statements contradict each other using the LoRA classifier.'''

    return run_conflict_classifier(statement_a, statement_b)



@tool

def update_graph(patient_id: str, new_visit_json: str) -> str:

    '''Add new visit data to the patient knowledge graph and evolve it.'''

    visit = json.loads(new_visit_json)

    build_graph_from_visit(load_patient_graph(patient_id), visit)
    return 'Graph updated successfully.'

### LangGraph agent setup

from langgraph.prebuilt import create_react_agent

from langchain_groq import ChatGroq



llm = ChatGroq(model='llama-3.1-8b-instant', api_key='YOUR_GROQ_KEY')

tools = [query_graph, retrieve_memory, verify_fact, detect_conflict, update_graph]



SYSTEM_PROMPT = '''You are GraphMed, a clinical reasoning assistant.

You have access to a patient knowledge graph and long-term memory.



Rules:

1. ALWAYS call query_graph before answering questions about the patient.

2. ALWAYS call verify_fact before stating any drug interaction.

3. ALWAYS call detect_conflict when two clinical facts seem to contradict.

4. ALWAYS call update_graph after a visit to evolve the memory.

5. Never state a fact you have not retrieved from a tool.

6. Cite which tool provided each piece of information.

'''



agent = create_react_agent(llm, tools, state_modifier=SYSTEM_PROMPT)



# Run a query

result = agent.invoke({

    'messages': [('user', 'Patient P001: Is it safe to prescribe Ibuprofen?')]
})

### Deliverable

Agent correctly reasons through 20 test clinical queries, calls appropriate tools, and cites sources. Reasoning traces logged and reviewed. Estimated time: 5 days.

PHASE 7 LoRA Conflict Classifier Weeks 8–9

### Goal

Fine-tune a small BERT-based model using LoRA to classify pairs of clinical statements as CONFLICT or CONSISTENT. This is faster and more accurate than asking the full LLM every time, and it demonstrates model adaptation — a key requirement of your project brief.

### Base model

Use microsoft/BiomedNLP-BiomedBERT-base-uncased from HuggingFace. It is pre-trained on biomedical literature and free to use. Fine-tuning on Colab free tier takes approximately 20 minutes.

### Creating training data

# training_data.json — create 200-300 labeled pairs

[

  {

    'statement_a': 'Patient has no known drug allergies.',

    'statement_b': 'Patient reported allergic reaction to Penicillin.',

    'label': 1  # 1 = CONFLICT

  },

  {

    'statement_a': 'Patient is currently on Metformin 500mg.',

    'statement_b': 'Prescribed Metformin for glycaemic control.',

    'label': 0  # 0 = CONSISTENT

  },

  {

    'statement_a': 'No history of renal impairment.',

    'statement_b': 'eGFR recorded at 38 ml/min (Stage 3 CKD).',

    'label': 1  # CONFLICT

  }

]



# TIP: Use Groq to auto-generate 200 pairs from your patient data:

# Prompt: 'Generate 20 CONFLICT pairs and 20 CONSISTENT pairs of
#          clinical statements about diabetes and hypertension patients.'

### LoRA fine-tuning script

from transformers import AutoTokenizer, AutoModelForSequenceClassification, TrainingArguments, Trainer

from peft import LoraConfig, get_peft_model, TaskType

from datasets import Dataset



model_name = 'microsoft/BiomedNLP-BiomedBERT-base-uncased'

tokenizer = AutoTokenizer.from_pretrained(model_name)

base_model = AutoModelForSequenceClassification.from_pretrained(model_name, num_labels=2)



# LoRA config — adds only ~0.5% new parameters

lora_config = LoraConfig(

    task_type=TaskType.SEQ_CLS,

    r=8,                     # Rank — keep low for fast training

    lora_alpha=16,

    target_modules=['query', 'value'],

    lora_dropout=0.1,

    bias='none'

)

model = get_peft_model(base_model, lora_config)

model.print_trainable_parameters()  # Should show ~0.5% trainable



# Training args — tuned for Colab free tier

training_args = TrainingArguments(

    output_dir='./conflict_classifier',

    num_train_epochs=5,

    per_device_train_batch_size=16,

    warmup_steps=50,

    learning_rate=2e-4,

    save_strategy='epoch',

    evaluation_strategy='epoch',

    load_best_model_at_end=True

)



trainer = Trainer(model=model, args=training_args,

                  train_dataset=train_ds, eval_dataset=eval_ds)

trainer.train()
model.save_pretrained('./conflict_classifier_lora')

### Deliverable

LoRA model trained with >85% F1 on conflict detection. detect_conflict() tool integrated into the ReAct agent. Estimated time: 4 days.

PHASE 8 Knowledge Evolution & Conflict Resolution Week 10

### Goal

Implement the three core graph evolution operations: Addition (new facts added), Update (existing facts revised with new values), and Conflict Resolution (contradictions detected and flagged or auto-resolved).

### Three evolution operations

from datetime import datetime



def evolve_graph(pkg: PatientKnowledgeGraph, new_visit: dict):

    date = new_visit['date']

    entities = extract_entities(new_visit['note'])



    for node_name, node_data in extract_new_nodes(entities, date).items():



        # OPERATION 1: ADDITION — new entity not previously seen

        if node_name not in pkg.G.nodes:

            pkg.add_entity(node_name, node_data['type'], date)

            print(f'[ADDED] {node_name}')



        # OPERATION 2: UPDATE — entity exists, value changed (e.g. lab result)

        elif node_data.get('value') and pkg.G.nodes[node_name].get('value'):

            old_val = pkg.G.nodes[node_name]['value']

            new_val = node_data['value']

            pkg.G.nodes[node_name]['value'] = new_val

            pkg.G.nodes[node_name]['last_confirmed'] = date

            pkg.G.nodes[node_name]['history'] = pkg.G.nodes[node_name].get('history',[]) + [

                {'date': date, 'old': old_val, 'new': new_val}

            ]

            print(f'[UPDATED] {node_name}: {old_val} -> {new_val}')



        # OPERATION 3: CONFLICT — existing node contradicts new fact

        else:

            conflict = detect_conflict_pair(pkg.G.nodes[node_name], node_data)

            if conflict:

                pkg.G.nodes[node_name]['status'] = 'CONFLICTED'

                pkg.G.nodes[node_name]['conflict_note'] = (

                    f'Conflict detected on {date}. New: {node_data}'

                )

                print(f'[CONFLICT] {node_name} — requires clinical review')



    # Decay confidence of unconfirmed nodes
    pkg.decay_confidence(current_date=date)

### Deliverable

Graph evolution working correctly on a simulated 4-visit patient timeline. All three operations (add, update, conflict) verified with print logs. Estimated time: 3 days.

PHASE 9 Evaluation Weeks 11–12

### Goal

Run three experiments comparing GraphMed against a baseline static RAG system. This is the core academic contribution — your results table.

### Baseline to compare against

Build a simple baseline: same LLM (LLaMA 3.1 8B via Groq) with standard RAG (ChromaDB flat retrieval) but no knowledge graph, no memory evolution, and no conflict detection. This isolates the contribution of each GraphMed component.

### Experiment 1 — Factual accuracy on clinical QA

| Item | Detail |
| --- | --- |
| What | 50 clinical questions about patient history, drug safety, and lab trends |
| How | Run both Baseline RAG and GraphMed on all 50 questions |
| Metric | FactScore (automated) + manual binary correct/incorrect on 20 sampled answers |
| Expected finding | GraphMed should outperform on questions requiring multi-visit context |

### Experiment 2 — Longitudinal memory consistency

| Item | Detail |
| --- | --- |
| What | Ask the same factual question about Visit 1 after Visit 4 has been processed |
| How | 10 patients × 5 consistency questions = 50 test cases |
| Metric | BERTScore between expected answer and actual answer; custom consistency score |
| Expected finding | Baseline RAG forgets visit 1 facts; GraphMed retains them via the graph |

### Experiment 3 — Conflict detection

| Item | Detail |
| --- | --- |
| What | Inject 30 known contradictions into patient timelines and test detection rate |
| How | 20 drug conflicts + 10 allergy/diagnosis contradictions injected manually |
| Metric | Precision, Recall, F1 on conflict detection vs. no-classifier baseline |
| Expected finding | LoRA classifier achieves >85% F1; pure LLM prompt achieves ~60% F1 |

### Ablation study (important for academic rigour)

Remove one component at a time and measure performance drop. This proves each component contributes independently:

| System Variant | What is Removed | Expected Effect |
| --- | --- | --- |
| GraphMed Full | Nothing removed — full system | Best performance across all metrics |
| - Graph | Knowledge graph removed, vector memory only | Drop in multi-hop reasoning accuracy |
| - Memory | Vector store removed, graph only | Drop in contextual nuance questions |
| - LoRA | Conflict classifier replaced with LLM prompt | Drop in conflict detection F1 |
| Baseline RAG | All GraphMed components removed | Lowest overall performance |

### Deliverable

Results table with all three experiments and ablation study. At minimum 2 of the 3 experiments must show statistically meaningful improvement over baseline. Estimated time: 5 days.

PHASE 10 Streamlit Demo Week 13

### Goal

Build an interactive demo app that showcases GraphMed's capabilities. The demo must show: patient selection, knowledge graph visualisation, a chat interface with visible reasoning traces, and graph evolution across visits.

# app.py — run with: streamlit run app.py

import streamlit as st

from pyvis.network import Network

import streamlit.components.v1 as components



st.set_page_config(page_title='GraphMed', layout='wide')

st.title('GraphMed — Longitudinal Clinical Reasoning')



# Sidebar: patient selection

patient_id = st.sidebar.selectbox('Select Patient', ['P001','P002','P003'])

visit_idx  = st.sidebar.slider('Up to visit', 1, 4, 4)



col1, col2 = st.columns([1, 1])



with col1:

    st.subheader('Patient Knowledge Graph')

    pkg = load_patient_graph_up_to(patient_id, visit_idx)

    html = render_pyvis_graph(pkg)  # Returns HTML string

    components.html(html, height=500)



with col2:

    st.subheader('Clinical Query')

    query = st.text_input('Ask a clinical question...')

    if st.button('Ask GraphMed') and query:

        with st.spinner('Reasoning...'):

            result = agent.invoke({

                'messages': [('user', f'Patient {patient_id}: {query}')]

            })

        st.success(result['messages'][-1].content)

        with st.expander('Reasoning trace'):

            for msg in result['messages']:
                st.text(str(msg))

### Deliverable

Working Streamlit demo deployed locally. Screen recording made for submission. Estimated time: 3 days.

PHASE 11 Report & Submission Week 14

### Report structure

| Section | Content |
| --- | --- |
| Abstract (250 words) | Problem, approach, key results — write last |
| 1. Introduction | Clinical AI gap, why memory matters, paper contributions |
| 2. Related Work | 7 sections from literature review outline — 2–3 pages |
| 3. System Architecture | GraphMed components, data flow diagram |
| 4. Implementation | Each phase with key design choices and code snippets |
| 5. Experiments & Results | Three experiments with tables and graphs |
| 6. Ablation Study | Four system variants compared — prove each component adds value |
| 7. Discussion | What worked, what did not, limitations, threats to validity |
| 8. Conclusion | Summary + future work directions (federated learning, real-time EHR) |
| References | 30–40 citations using IEEE or ACM format |

SUBMISSION CHECKLIST: Code on GitHub (clean, commented, README with setup instructions) ¦ Report as PDF ¦ Streamlit demo screen recording ¦ Results tables reproduced ¦ All citations verified

# 5. Master Timeline

| Week(s) | Phase | Key Deliverable |
| --- | --- | --- |
| Week 1 | Phase 0 — Setup | Repo, accounts, API keys tested |
| Weeks 2–3 | Phase 1 — Data Prep | 50–100 patient timelines in JSON |
| Weeks 3–4 | Phase 2 — NLP Extraction | extract_entities() function working |
| Weeks 4–5 | Phase 3 — Knowledge Graph | PatientKnowledgeGraph class + PyVis viz |
| Week 5 | Phase 4 — Vector Memory | ChromaDB store + retrieval working |
| Week 6 | Phase 5 — Medical RAG KB | Drug KB indexed, verify_fact() working |
| Weeks 7–8 | Phase 6 — ReAct Agent | Agent reasoning through 20 test queries |
| Weeks 8–9 | Phase 7 — LoRA Classifier | Conflict classifier >85% F1 |
| Week 10 | Phase 8 — Graph Evolution | All 3 evolution operations verified |
| Weeks 11–12 | Phase 9 — Evaluation | Results table with 3 experiments + ablation |
| Week 13 | Phase 10 — Demo | Working Streamlit app |
| Week 14 | Phase 11 — Report | Final submission |

# 6. Risks & Mitigations

| Risk | Likelihood | Mitigation |
| --- | --- | --- |
| MIMIC-III access delayed > 1 week | Medium | Start immediately with 30 synthetic patients. Apply on day 1. |
| Groq API rate limits hit | Low | Switch to Ollama local (Mistral 7B). Already installed in Phase 0. |
| LoRA fine-tuning fails on Colab free tier | Low | Use smaller BiomedBERT-tiny variant. Reduce batch size to 8. |
| Graph gets too large to query efficiently | Low | Limit to 50 patients × 5 visits. Add node pruning for confidence < 0.2. |
| SciSpacy NER accuracy too low | Medium | Supplement with pure LLM extraction via Groq. Already planned in Phase 2. |
| LangGraph agent goes into reasoning loops | Medium | Set max_iterations=10. Add a fallback direct-answer mode. |

# 7. Quick Reference Card

Keep this page visible while building. These are the commands and keys you will use most.

## 7.1  Key Commands

# Start Ollama local server

ollama serve

ollama run mistral



# Run Streamlit demo

streamlit run app.py



# Fine-tune on Colab — upload your script and run

python train_conflict_classifier.py



# Test ChromaDB

python -c "import chromadb; c=chromadb.Client(); print('ChromaDB OK')"



# Check GPU on Colab
import torch; print(torch.cuda.is_available())

## 7.2  Where to Get API Keys

| Service | URL to Get Free Key |
| --- | --- |
| Groq API (LLaMA 3.1 8B) | console.groq.com — sign up, go to API Keys |
| HuggingFace Inference API | huggingface.co/settings/tokens — New token, Read access |
| Together AI ($25 free credit) | api.together.ai — sign up, no credit card needed |
| Google Gemini Flash | aistudio.google.com — Get API key button |
| Weights & Biases | wandb.ai — free tier, get key from settings |
| PhysioNet (MIMIC) | physionet.org — register, complete CITI training, request access |

## 7.3  Recommended Folder Structure

graphmed/

├── data/

│   ├── patients/          # JSON timelines (one per patient)

│   ├── mimic_raw/         # Raw MIMIC CSV files (gitignored)

│   └── synthetic/         # GPT-generated patient timelines

├── src/

│   ├── extraction.py      # Phase 2: NLP entity extraction

│   ├── graph.py           # Phase 3: PatientKnowledgeGraph class

│   ├── memory.py          # Phase 4: ChromaDB vector store

│   ├── medical_kb.py      # Phase 5: Medical RAG knowledge base

│   ├── agent.py           # Phase 6: ReAct agent + tools

│   ├── conflict.py        # Phase 7: LoRA conflict classifier

│   └── evolution.py       # Phase 8: Graph evolution logic

├── evaluation/

│   ├── experiments.py     # Phase 9: Three evaluation scripts

│   └── metrics.py         # FactScore, BERTScore, custom metrics

├── app.py                 # Phase 10: Streamlit demo

├── train_conflict.py      # Phase 7: LoRA fine-tuning script

├── requirements.txt
└── README.md

This document is your complete reference for building GraphMed end-to-end. Work through each phase in order — each one builds directly on the last. Good luck.